MICROSOFT × CODEC · SAMPLE KNOWLEDGE SOURCE

# Example Incident Reports

Operational Incident Intelligence Agent · build-along sample pack

Synthetic sample. Eight short write-ups that expand on entries in the incident register. Incident IDs match the register so the agent can link a report to its row.

## INC-0128 · Identity provider outage blocked staff sign-in

| Date reported: 18 Jun 2026 | Site: Cloud |
| --- | --- |
| Business area: IT Services | Category: Service disruption |
| Severity: Critical | Status: Open |
| Owner: Deji Okafor | Due date: 10 Jul 2026 |

What happened.  For roughly 90 minutes on the morning of 18 June, staff could not sign in to core applications. The identity provider returned authentication errors across all sign-in attempts. The service desk invoked the documented interim access steps so priority teams could keep working.

Impact.  Widespread internal disruption while sign-in was unavailable. No customer data was affected and no data loss has been identified.

Actions taken.  Interim access steps were shared with team leads. The provider confirmed a platform-side issue and service was restored. A full root cause is still being confirmed with the supplier.

Current status and next step.  Open and overdue. The corrective action passed its due date of 10 July while the root cause is still under investigation. Next step: obtain the supplier root cause and agree a failover approach for identity.

## INC-0114 · Forklift collision with racking

| Date reported: 24 Mar 2026 | Site: Naas DC |
| --- | --- |
| Business area: Operations | Category: Safety |
| Severity: Critical | Status: Resolved |
| Owner: Cian Nolan | Due date: 14 Apr 2026 |

What happened.  A forklift struck racking in the goods-in area. No one was hurt. Investigation pointed to a gap in operator training around pedestrian traffic management.

Impact.  No injury. Stock was damaged and a bay was closed while racking was inspected and made safe.

Actions taken.  Refresher training was delivered to all forklift operators, and pedestrian and vehicle traffic in the affected area was segregated.

Current status and next step.  Resolved. This is one of several incidents at Naas DC and one of two this year linked to an operator training gap. See also INC-0124.

## INC-0110 · Phishing email led to a credential compromise

| Date reported: 28 Feb 2026 | Site: Cloud |
| --- | --- |
| Business area: IT Services | Category: Data & security |
| Severity: Critical | Status: Resolved |
| Owner: Deji Okafor | Due date: 21 Mar 2026 |

What happened.  A member of staff entered their credentials on a phishing page. The account was flagged by unusual activity and isolated the same day.

Impact.  One account compromised. The account was contained quickly and no data loss has been confirmed.

Actions taken.  Credentials were reset, multi-factor authentication was enforced for the affected group, and targeted phishing awareness training was run.

Current status and next step.  Resolved. Controls have held since. Continued monitoring is in place through alert tuning, related to INC-0134.

## INC-0116 · Out-of-spec temperature during storage

| Date reported: 2 Apr 2026 | Site: Galway Site |
| --- | --- |
| Business area: Manufacturing | Category: Quality |
| Severity: High | Status: In progress |
| Owner: Grace Patel | Due date: 25 Apr 2026 |

What happened.  Storage temperature moved out of specification following an HVAC fault. Affected product was placed on hold pending quality review.

Impact.  Product held rather than shipped, so no customer received out-of-spec goods. There is a cost from the hold and any rework.

Actions taken.  The HVAC unit is being repaired and temperature alarms are being added so any future excursion is caught immediately.

Current status and next step.  In progress and overdue. The corrective action passed its 25 April due date. Next step: complete the HVAC repair and confirm alarms are live before releasing the hold.

## INC-0126 · Consent records incomplete for an audit sample

| Date reported: 4 Jun 2026 | Site: Dublin HQ |
| --- | --- |
| Business area: Regulatory Affairs | Category: Compliance |
| Severity: High | Status: Open |
| Owner: Hannah Doyle | Due date: 27 Jun 2026 |

What happened.  During preparation for an audit, a sample of records was found to be missing complete consent documentation. The root cause is still under investigation.

Impact.  Potential audit finding if not remediated. No confirmed external impact yet.

Actions taken.  Records are being remediated and a gap analysis is underway to size the issue across the wider population.

Current status and next step.  Open and overdue. Past the 27 June due date. Next step: finish the gap analysis and report exposure to the business area lead.

## INC-0117 · Container held at port, materials delayed

| Date reported: 9 Apr 2026 | Site: Limerick Depot |
| --- | --- |
| Business area: Logistics | Category: Supply chain |
| Severity: High | Status: Resolved |
| Owner: Emma Ryan | Due date: 30 Apr 2026 |

What happened.  A container of materials was held at port because of a customs documentation error, delaying inbound supply.

Impact.  Production was slowed for about two days while alternative stock was used.

Actions taken.  Customs documentation is now pre-cleared for future shipments, and a checklist was added to the dispatch process.

Current status and next step.  Resolved. One of several supply-chain incidents this year. See also INC-0129.

## INC-0120 · Cluster of complaints after a service change

| Date reported: 29 Apr 2026 | Site: Remote |
| --- | --- |
| Business area: Customer Services | Category: Customer escalation |
| Severity: High | Status: In progress |
| Owner: Grace Patel | Due date: 22 May 2026 |

What happened.  Following a change to a customer-facing service, a cluster of complaints came in over a short period. Early analysis points to poor communication of the change rather than a fault in the service itself.

Impact.  Multiple customers affected, with a spike in contacts to the service team.

Actions taken.  A communications plan was issued to affected customers and a root cause review of the change process is underway.

Current status and next step.  In progress and overdue. Past the 22 May due date. Next step: close the root cause review and confirm the change-communication fix.

## INC-0125 · Exception in month-end reconciliation

| Date reported: 27 May 2026 | Site: Remote |
| --- | --- |
| Business area: Claims Operations | Category: Financial control |
| Severity: High | Status: Open |
| Owner: Cian Nolan | Due date: 19 Jun 2026 |

What happened.  An exception was raised during month-end reconciliation. The cause is still under investigation and figures are being verified.

Impact.  A delay to reporting while the exception is resolved. No loss confirmed at this stage.

Actions taken.  The exception is being investigated and additional reconciliation controls are being scoped.

Current status and next step.  Open and overdue. Past the 19 June due date. Next step: confirm the cause and put the strengthened control in place.